## Slide 1: Proof of Concept Playbooks Kickoff Meeting
Chris Ritter
David Waddill
October 10, 2012

## Slide 2: Problem Statement
Third party integrations as part of PoCs are one of the toughest things to execute
How do we actually make the things works
The ability demonstrate tools
How do we improve process
Goal: Ensure success of PoCs with GPDB and 3rd party vendor solutions
Phase 1 Objectives
Validate the connectivity guide (found in ESM)
Build POC Best Practice Playbook (design, installation, configuration)
Develop skills within the team
Create escalation process within PoC team and with Partner Engineering

## Slide 3: Technologies for testing
  SAS
  Cognos
  Microstrategy
  SAP BOBJ
  Informatica
  DataStage
  Alpine
  Microsoft (SSAS, SSIS, etc.)
  OBIEE
Communication and cadence
Team leaders to schedule individual work stream calls (weekly)
PMO (John Schnitzel, Chris Ritter) to schedule tracking/progress calls with team leads (Bi-weekly)
Entire project team, as necessary

## Slide 4: Teams
Tool | Team Lead/Presales | Presales/PS | Presales | Partner Eng
SAS | Jim McCann | Matt Scaer | TBD | Gopal Karhade
Cognos | Daniel Hancock | Jason Wisdom | Nathan Garrett | Gopal Karhade
Microstrategy | Mujtaba Qadri | John Sheppard | Jason Wiseman | Srini Meka
SAP BOBJ | Linda Liu | Dave Saunders | TBD | Srini Meka
Informatica | Krishna Jandhyala | Tim Geary | Marshall Presser | Siew Mun Mi
DataStage | Bart Kersteter | Leonard Walstad | TBD | Siew Mun Mi
Alpine | John Rixon | Mike Nemesh | Robert Eckhardt | Siew Mun Mi
Microsoft | Dan Barale | Renee Jacobs | TBD | Srini Meka
OBIEE | Dave Biddle | Diwakar Kasibhotla | TBD | Gopal Karhade

## Slide 5: Schedule
Week of 10/8 – Kickoff meetings on 10/10 (1 pm) and 10/12 (2 pm)
Week of 10/15 – Initial team meetings, establish weekly meeting schedule, access test environments, familiarize with the testing environment
Week of 10/22 – Initial testing of application, planning and installation
Week of 10/29 – Complete installation of application, installation and configuration of drivers
Week of 11/5 – Complete driver installation and validation, begin testing of application
Week of 11/12 – Complete testing of application
Week of 11/19 – Catch up week (Thanksgiving)
Week of 11/26 – Best practices and begin performance testing
Week of 12/3 – Continued performance testing and begin phase I paper creation
Week of 12/10 – Finalizing phase I paper
12/14 – Phase I papers complete, review process initiated

## Slide 7: Contact Information
Last | First | Tool (s) | Email | Work Phone | Cell Phone
Barale | Dan | Microsoft | Daniel.barale@emc.com | N/A | (415) 832-0074
Biddle | Dave | OBIEE | David.biddle@emc.com | N/A | (425) 748-3315
Eckhardt | Robert | Alpine | Robert.eckhardt@emc.com | N/A | (816) 509-3013
Garrett | Nathan | Cognos | Nathan.garrett@emc.com | N/A | (770) 309-3348
Geary | Tim | Informatica | Timothy.geary@emc.com | N/A | (727) 423-0707
Hancock | Daniel | Cognos | Daniel.hancock@emc.com | N/A | (815) 312-6603
Jacobs | Renee | Microsoft | Renee.jacobs@emc.com | N/A | (610) 246-6318
Jahnke | John | Exec Sponsor | John.jahnke@emc.com | N/A | (716) 838-7151
Jandhyala | Krishna | Informatica | Krishna.jandhyala@emc.com | N/A | (602) 376-6235
Karhade | Gopal | SAS,Cognos, OBIEE | Gopal.Karhade@emc.com | N/A | (925) 818-7539
Kasibhotla | Diwaker | OBIEE | Diwakar.kasibhotla@emc.com | N/A | (917) 526-0380
Kersteter | Bart | DataStage | Bart.kersteter@emc.com | (952) 562-7348 | (651) 253-0921
Liu | Linda | SAP BOBJ | Linda.liu2@emc.com | N/A | (408) 430-9059
McCann | Jim | SAS | Jim.mccann@emc.com | N/A | (443) 253-4649
Meka | Srini | Microstrategy, SAP BOBJ, Microsoft | Srinivasa.Meka@emc.com | (508) 782-2914 | (703) 508-9204

## Slide 8: Contact Information
Last | First | Tool (s) | Email | Work Phone | Cell Phone
Mun Mi | Siew | Informatica, DataStage, Alpine | Siewmun.Mui@emc.com | (508) 293-6426 | (508) 367-9932
Nemesh | Mike | Alpine | Michael.nemesh@emc.com | N/A | (678) 404-6770
Presser | Marshall | Informatica | Marshall.presser@emc.com | (703) 970-5044 | (240) 401-1750
Qadri | Mujtaba | Microstrategy | Mujtaba.qadri@emc.com | N/A | (647) 625-8542
Ritter | Chris | PMO | Christopher.Ritter@emc.com | N/A | (508) 202-5922
Rixon | John | Alpine | John.rixon@emc.com | (978) 793-3158 | (978) 793-3158
Rutherford | Austin | Exec Sponsor | Austin.rutherford@emc.com | (612) 386-4197 | (612)-386-4197
Saunders | Dave | SAP BOBJ | David.saunders@emc.com | N/A | (206) 390-2189
Scaer | Matt | SAS | Matthew.scaer@emc.com | (425) 748-3305 | (206) 491-0952
Schnitzel | John | PMO | John.schnitzel@emc.com | (248) 957-5816 | (716) 870-8440
Sheppard | John | Microstrategy | John.sheppard2@emc.com | (248) 957-2351 | (248) 215-6303
Waddill | Dave | Exec Sponsor | David.Waddill@emc.com | (508) 249-2271 | (978) 302-3551
Walstad | Leonard | DataStage | Leonard.walstad@emc.com | N/A | (617) 320-4854
Wisdom | Jason | Cognos | Jason.wisdom@emc.com | N/A | (347) 387-6504
Wiseman | Jason | Microstrategy | Jason.wiseman@emc.com | N/A | (512) 983-4771